Supervised Pilot Notebook 09

Risk-aware annotation removal reviewer: product specification and implementation work plan

Music Annotation Project | 13 October 2026

Core decision: build a supervised review-by-exception product now. No component is silently auto-accepted. The pilot reuses the equivalent V7.8 structural implementation and the frozen V7.7F policy bundle; it does not create another structural algorithm.

# 1. Product goal

Take an annotated-only music page, reuse the existing detector confidence products, construct the frozen geometry_t80 proposal, score each component with V7.7F, and present the result in the existing single-canvas reviewer style. The operator approves, rejects or edits every final page. The product milestone is a useful cleaned score plus an intelligible audit trail, not unattended automation.

# 2. Non-negotiable safety boundaries

No clean target is required or read.

No model training, recalibration or threshold tuning occurs.

No pixel outside the authorised removal mask may change.

YOLO confidence and structural safety remain separate values.

A reviewed corrected mask overrides a draft mask.

Green means recommended for batch human confirmation, not auto-accepted.

The frozen V7.7F artefact hashes and policy ID must pass before the application opens.

# 3. Exact code reuse contract

The notebook contains a structural implementation block copied from the V7.8 rebuilt builder and records a canonical source label and SHA-256 for that block. A second registry lists every reused function and its origin. The pilot must be regression-tested against V7.8.2 development-equivalence fixtures before the implementation is promoted beyond pilot use.

| Reused item | Canonical source | Reuse rule |
| --- | --- | --- |
| binary, prepare_mask, padded_components, telea_reconstruct | V7.8 rebuilt builder: dilation-2 mask and Telea cache | Copy verbatim; fixed dilation 2, crop margin 48. |
| background_surface, outside_dark, support_maps, geometry_t80 | V7.8 rebuilt builder: frozen V7.5 geometry_t80 | Copy verbatim; no local variant. |
| surrounding_features | V7.8 rebuilt builder | Copy verbatim, including component_pixels. |
| immutable | V7.8 rebuilt builder / V7.8.2 audit | Copy verbatim and assert outside-mask equality. |
| structural_model.joblib | V7.7F freeze artefact | Load only after SHA-256 validation. |
| isotonic_calibrator.joblib | V7.7F freeze artefact | Load unchanged after SHA-256 validation. |
| predictor_schema.json | V7.7F freeze artefact | Use exact ordered predictors; apply only the documented component_pixels aliases. |
| policy.json and replay_test.json | V7.7F freeze artefacts | Require matching policy ID, passing replay and unchanged threshold. |
| single canvas interaction pattern | HITL CPU Reviewer V12 | Reuse browser-local zoom, scroll, pan, ADD/ERASE and undo/redo concepts. |

# 4. Pilot workflow

| Stage | Behaviour |
| --- | --- |
| Detect | Read an existing confidence map and draft mask generated by the established HITL GPU generator. Pilot 09 does not train YOLO. |
| Authorise mask | Prefer a reviewed corrected mask. Otherwise use the draft mask and mark the page as requiring mask confirmation. |
| Reconstruct | Build dilation-2 removal mask, Telea preview, geometry_t80 proposal and routing maps. |
| Score | Build component predictors and apply the frozen V7.7F model, calibrator and threshold. |
| Route | Green: passes structural threshold; amber: does not pass; red: conservative leave-unchanged recommendation for high reconstruction dependency or protected-geometry overlap. These are pilot routing labels, not new model classes. |
| Review | Use the canvas to view original/proposal/routing, edit the annotation mask, accept a component, leave unchanged, or accept all green recommendations. |
| Approve | Require final human page approval and an outside-mask immutability check. |
| Audit | Save source/model/policy hashes, raw confidence, authoritative mask, routing maps, component evidence, proposed page and human decisions separately. |

# 5. User interface specification

Full-page single canvas with bounded wheel scrolling, pointer-centred Ctrl+wheel zoom and pan.

Overlay toggles for annotation evidence, structural category, preserve/remove/ambiguous routing and final mask.

Component queue sorted red, amber, then green; navigation by component and page.

Component evidence card showing annotation evidence, structural probability, frozen threshold and routing fractions.

Buttons: Accept component, Leave unchanged, Edit mask, Accept all green, Reset page, Approve final page.

Final approval summary showing accepted, unchanged, edited and unresolved counts.

# 6. Pilot outputs

| Output | Purpose |
| --- | --- |
| final/<page>.png | Human-approved cleaned page. |
| proposals/<page>.png | Unapproved geometry_t80 proposal. |
| masks/<page>_authoritative.png | Mask actually used for the approved page. |
| routing/<page>.npz | Preserve/remove/ambiguous and support maps. |
| tables/component_evidence.csv | Frozen predictors, raw score, calibrated probability, routing and pilot category. |
| audit/<page>.json | Hashes, policy/model identities and human decisions. |
| pilot_manifest.json | Run-level configuration, structural-code hash and output identities. |

# 7. Product success criteria

A real annotated-only page can be processed without clean truth.

The operator can review primarily exceptions, while confirming green items in a batch.

A corrected final page is produced with zero outside-mask drift.

Every component decision can be traced to annotation evidence, routing evidence, policy identity and human action.

The operator would choose the workflow for the next batch rather than manually cleaning the complete page.

# 8. Implementation status and limitation

The accompanying notebook implements the read-only policy integrity gate, the canonical structural pipeline, component scoring, proposal generation, pilot routing, output/audit preparation and a Gradio review interface. The UI is a first pilot implementation rather than a pixel-perfect merger of every JavaScript line in the existing reviewer. The structural pipeline is the controlled part: it is copied from the V7.8 implementation and explicitly fingerprinted.

# 9. Required pre-pilot verification

Run the notebook on known development fixtures and compare geometry_t80, routing maps and predictors against the V7.8.2 audit outputs.

Confirm V7.7F model, calibrator, schema and policy hashes.

Use pilot-only pages, not V7.8 or a future untouched independent cohort.

Inspect several green, amber and red proposals before processing a batch.

Keep all decisions human-supervised.

# 10. Source basis

V7.5 Design Record: two-axis separation, routing semantics, review-by-exception direction and separate audit artefacts.

V7.8 rebuilt builder: canonical dilation-2, Telea, geometry_t80 and surrounding-feature implementation.

V7.8.2 equivalence audit: exact stages that must match before the structural implementation is trusted.

V7.7 calibration and V7.7F freeze: frozen predictor schema, model, calibrator, threshold and no-refit rule.

HITL generator/reviewer: confidence products and browser-local single-canvas interaction pattern.

# Confidence

Confidence: 92%. The structural reuse contract is directly grounded in the existing V7.8 and V7.8.2 code. The remaining uncertainty is runtime integration with the exact local Google Drive folder names and the first-pass Gradio interaction behaviour, which requires execution in the project environment.

# Next question

Which known development pages should be used as the mandatory regression fixture before the pilot processes new music?