Production Retraining Policy

YOLO annotation detector and structural-safety policy

Music Annotation Project | 12 October 2026

Core decision: this is not a one-and-done system, but neither model should be retrained simply because time has passed. Collect evidence continuously, retrain when defined triggers occur, and promote only a challenger that passes the existing integrity, regression and safety gates.

# 1. Two systems, two maintenance policies

The annotation detector and structural-safety policy answer different questions and must remain separately versioned. The YOLO detector estimates where annotation exists. The structural-safety policy estimates whether changing a proposed component risks genuine printed musical information. High confidence on one axis does not establish high confidence on the other.

| System | Primary question | Expected change rate |
| --- | --- | --- |
| YOLO annotation detector | Where is annotation likely to exist? | Faster-moving. Sensitive to new handwriting, engraving, scanning and acquisition patterns. |
| Structural-safety policy | Is the proposed correction safe for printed notation? | Slower-moving. Closely tied to reconstruction, routing, predictor definitions and structural gates. |

# 2. YOLO retraining policy

YOLO should be retrained when the reviewed training evidence has materially changed, not automatically on a calendar date. The existing pipeline already creates draft masks and confidence maps, supports human additions and erasures, publishes immutable dataset releases, trains a new best checkpoint, and evaluates one or more checkpoints without modifying them.

## Recommended retraining triggers

A meaningful batch of newly reviewed corrected masks has accumulated.

A new source, edition, scanner or handwriting style produces repeated false positives or missed annotation.

Hard-negative evaluation exposes a recurring new failure pattern.

The current model creates sustained review burden that corrected labels can address.

A material data-quality correction changes labels or split assignments.

## Do not retrain because

a month or quarter has elapsed;

a small number of pages was added;

training is technically available;

a candidate improves one headline metric while regressing hard negatives or important source groups.

## YOLO release process

| Stage | Control |
| --- | --- |
| Build | Create a new immutable dataset release. Reuse unchanged page objects and preserve previous releases. |
| Train challenger | Train a candidate checkpoint against the selected release. Do not overwrite the incumbent. |
| Evaluate | Compare candidate and incumbent on validation, GST, hard negatives, threshold sweeps and visual contact sheets. |
| Promote | Promote only if the candidate satisfies predeclared gates and does not introduce unacceptable regressions. |
| Retain | Keep the incumbent, candidate artefacts, dataset identity, metrics and decision record. |

# 3. Structural-safety retraining policy

The structural-safety policy should be retrained less frequently. Its current design freezes the geometry_t80 reconstruction, uses page-grouped cross-validation, excludes truth and raw coordinates from predictors, and treats candidate thresholds as retrospective findings until independent validation is complete.

## Retraining triggers

The reconstruction algorithm or geometry_t80 implementation changes.

Preserve, remove or ambiguous routing semantics change.

The predictor schema or component construction changes.

Structural outcome gates or the definition of structural_safe change.

Independent monitoring demonstrates systematic miscalibration or repeated false-safe behaviour.

A sufficiently substantial new independently labelled structural dataset becomes available and a new policy is intentionally commissioned.

## No-retraining cases

A new YOLO model is promoted but reconstruction and structural predictors remain unchanged. Better annotation detection should feed more appropriate candidates through fixed safety gates.

A small number of cosmetic-residual cases appears without structural damage. Cosmetic quality is a separate outcome.

Coverage appears low. The safety threshold must not be weakened merely to increase automation.

# 4. Periodic monitoring versus periodic retraining

| Activity | YOLO | Structural safety |
| --- | --- | --- |
| Continuous data collection | Yes. Preserve reviewed corrected masks and audit records. | Yes. Preserve component decisions, review outcomes and source context. |
| Routine monitoring | Yes. Track validation, GST, hard-negative and source-specific behaviour. | Yes. Track selection coverage, false-safe indicators, calibration drift and source-group stability. |
| Calendar retraining | Not recommended as the primary rule. | Not recommended. |
| Event-driven challenger | Yes, when new reviewed evidence is material. | Yes, but only after structural semantics or evidence materially change. |
| Automatic promotion | No. | No. |

# 5. Data feedback rules

Unreviewed YOLO predictions are not training truth. Only reviewed or otherwise authoritative masks are eligible for future training.

Keep raw confidence maps, corrected masks and reconstruction routing maps separate. They answer different audit questions.

Do not consume the frozen V7.8 independent set into training if it is to remain a permanent regression set.

Create additional untouched holdouts over time so repeated development does not optimise against one fixed test collection.

Keep training, validation, hard-negative, regression and independent-validation roles explicit in release manifests.

# 6. Production versioning

A production release should identify the annotation detector and correction-safety policy independently. A detector can be upgraded without silently changing the structural policy, and a safety-policy revision can be audited without obscuring which detector supplied the annotation mask.

| Release element | Minimum identity |
| --- | --- |
| Annotation detector | Dataset release ID, training configuration, best.pt hash, validation/GST/hard-negative report and approval decision. |
| Structural-safety policy | Model hash, calibrator hash, ordered predictor schema, threshold, structural-gate definitions, independent-validation report and policy ID. |
| Combined production release | Detector ID, structural-policy ID, reconstruction version, configuration fingerprints and release decision. |

# 7. Recommended operating model

Use continuous evidence collection with event-driven retraining. Keep the current production version frozen while a challenger is built. Evaluate the challenger against the incumbent and all frozen regression gates. Promote only after a documented decision. If a challenger fails, retain the incumbent and preserve the failed experiment for learning.

# 8. Practical default policy

| Policy | Default |
| --- | --- |
| YOLO monitoring | Continuous through reviewed pages, validation, GST and hard negatives. |
| YOLO retraining | Triggered by material new reviewed evidence or demonstrated drift/failure patterns. |
| Structural monitoring | Continuous on selected/reviewed components and source groups. |
| Structural retraining | Triggered by reconstruction/predictor/gate changes or strong independent evidence of policy failure. |
| Promotion | Never automatic. Challenger must pass integrity, performance, regression and safety gates. |
| Independent data | Preserve frozen sets; add new holdouts rather than recycling every test case into training. |

# 9. Current recommendation

Treat the first production release as a baseline, not a final model. Operate the YOLO detector as the more frequently challenged component and the structural-safety policy as a slower-moving fixed safety layer. The maintenance objective is controlled improvement without allowing detector gains, automation targets or retraining convenience to weaken the correction-safety standard.

# Source basis

V7.5 design record: two-axis separation, independent validation, fixed safety gates and separate audit artefacts.

Incremental dataset builder: immutable content-addressed dataset releases and reuse of unchanged page objects.

GPU training notebook: training from a selected immutable release and evaluation of best.pt.

Model evaluation suite: read-only checkpoint comparison across GST, hard negatives and confidence thresholds.

HITL generator and reviewer: confidence maps, draft masks, human additions/erasures, corrected masks and audit records.

V7.7 calibration: page-grouped validation, predictor firewall, retrospective candidate thresholds and mandatory independent validation.

# Confidence

Confidence: 95%. The separation of the two systems, immutable dataset releases, HITL feedback, page-grouped structural calibration and read-only model comparison are explicit in the project artefacts. The exact numerical trigger for “enough new data” is not currently defined, so this record recommends an event-driven governance policy rather than inventing a page-count or calendar interval.

# Next question

What numerical challenger-promotion gates should be frozen for YOLO and for the structural-safety policy before the first production release?